# Planning Logic

# Project: Employee Software Installation Request (ServiceNow)

# 1. Purpose

The purpose of the planning logic is to define a structured development sequence for building the Employee Software Installation Request application in ServiceNow. Following a dependency-based approach ensures that each component is developed only after its required prerequisites are available, reducing development errors, minimizing rework, and simplifying testing.

# 2. Dependency-Based Build Sequence

The project was implemented in the following order to ensure smooth development and proper integration between components.

| Step | Component | Reason for Implementation Order |
| --- | --- | --- |
| 1 | Scoped Application | Create a custom scoped application to contain all project components and configurations in an isolated environment. |
| 2 | Service Catalog Item & Variables | Develop the Service Catalog form and define all required variables, such as Software Name, Version, Business Justification, Installation Device, License Type, and Required Installation Date. These fields provide the data required for the workflow. |
| 3 | Request Table Verification | Verify that the standard sc_request and sc_req_item tables are accessible and correctly linked before implementing automation. |
| 4 | Flow Designer – Approval Workflow | Configure the workflow to trigger when a software request is submitted and automatically send the request to the employee's manager for approval. |
| 5 | Approval Branches | Implement separate workflow branches for Approved and Rejected decisions to ensure appropriate actions are performed for each outcome. |
| 6 | Business Rule | Create a Business Rule to automatically generate an Incident whenever a request is placed On Hold because of software license unavailability. |
| 7 | Application Settings & Cross-Scope Access | Configure application permissions and required cross-scope access to enable workflow execution, notifications, and interactions with other ServiceNow components. |
| 8 | Roles and Access Control Lists (ACLs) | Implement role-based security to control access for Employees, Managers, IT Support, and Administrators after the workflow has been validated. |
| 9 | Testing | Perform end-to-end testing using Employee, Manager, and IT Support roles to verify the complete request lifecycle. |
| 10 | Documentation and Version Control | Prepare project documentation and publish the application source code and update sets to GitHub after successful testing. |

# 3. Planning Principles

The following planning principles guided the implementation of the project:

- Develop the data collection layer before implementing workflow automation so that all required information is available for processing.

- Verify standard ServiceNow tables and platform accessibility before creating workflows or Business Rules that depend on them.

- Build and test the core workflow first before introducing security configurations such as roles and ACLs.

- Design the workflow using reusable and maintainable ServiceNow features such as Flow Designer instead of hardcoded logic wherever possible.

- Validate the complete business process through end-to-end testing rather than testing individual components separately.

- Maintain clear documentation throughout development to simplify future maintenance and enhancements.

# 4. Best Practices and Lessons Learned

The development process provided several valuable insights that can improve future ServiceNow projects.

- Ensure that all Service Catalog variables have meaningful and consistent technical names before writing scripts or configuring workflows.

- Verify application settings and cross-scope permissions before troubleshooting Flow Designer or Business Rule errors.

- Use dynamic field references (Data Pills) in Flow Designer instead of hardcoded values to improve flexibility and maintainability.

- Check approval records directly in the sysapproval_approver table when approvals are not visible in My Approvals, as this helps identify configuration issues more quickly.

- Test each workflow stage immediately after implementation to detect and resolve issues early.

- Use standard ServiceNow tables and native platform features whenever possible to reduce customization and simplify future upgrades.

# 5. Planning Outcome

Following this structured development plan ensured that each component was implemented in the correct sequence, reducing configuration errors and simplifying testing. The dependency-based approach enabled the project to progress smoothly from request creation to approval, fulfillment, incident generation, and final validation. As a result, the application is organized, maintainable, scalable, and aligned with ServiceNow development best practices.